# Athrv Cloud – TDB Project Funding: Fit, Eligibility, Process and Documents

## Summary

Athrv Cloud Pvt. Ltd. is eligible to apply for TDB project funding. Approval depends on TDB’s evaluation of the project, Athrv’s own share of the cost, the security it offers and its financial health.

- Who can apply: a company registered under the Companies Act (not a proprietorship or partnership). IT start-ups are encouraged, and a company that holds or has filed a patent can apply.

- Type of support: mainly a loan; equity is possible; a grant only in exceptional cases. For loans up to Rs 5 crore, TDB funds up to 70% of the project cost; above Rs 5 crore, up to 50%.

- Athrv must show: proof of funds for its own share, collateral and guarantees, audited accounts and tax returns for the last three years, and that it is not a sick company.

- No automatic approval: meeting the guidelines does not guarantee funding; every application is judged on merit.

Basis: TDB Project Funding Guidelines (January 2019 booklet with the revision annexure, file "funding_guidelines_march_23_revised.pdf") and the Athrv Cloud pitch deck (August 2026). Where the deck is silent, this document says so instead of assuming.

## Scheme at a glance

TDB administers the Fund for Technology Development and Application, created from the R&D Cess on technology imports, to help Indian companies commercialise indigenous technology.

| Item | What the guideline says |
| --- | --- |
| Administering body | Technology Development Board (TDB), set up in 1996 under the TDB Act, 1995; Department of Science & Technology |
| Purpose | Funds Indian companies that develop and commercialise Indian technology, or adapt imported technology for wider use in India |
| Forms of assistance | Loan, equity, or grant (grant only in exceptional cases) |
| Loan or equity | Either a loan or equity, not both |
| Project duration | Normally up to 3 years |
| Charges | No processing, administrative or commitment fees |
| Earnest fee | 1% of the amount sought; lost if the company does not sign the loan agreement after TDB’s Letter of Intent (LOI) |
| When to apply | Any time of the year |
| Selection | Each application judged on merit; meeting the guidelines does not guarantee funding |
| Projects per company | Maximum two TDB projects at a time |

## Eligibility rules

The guideline sets three tests: who the applicant is, what kind of project it is, and what the money is spent on.

### Who can be funded

- Companies incorporated under the Companies Act, 1956 or 2013, cooperatives and other agencies. Sole entrepreneurs, sole proprietorships and partnership concerns are excluded

- If commercialising technology developed by a domestic R&D institution, apply with that institution's signed agreement to transfer the technology

- An enterprise that developed the technology with help from such an R&D institution (contract, joint or sponsored research) may apply

- Enterprises commercialising technology developed under TIFAC, PASTER (DSIR) or TePP (DSIR-DST) support may apply

- Start-up companies and technocrat-entrepreneurs in agricultural product processing, information technology, or special engineering machinery are encouraged to apply

- An individual or industrial concern holding (or having filed for) legal title to domestically generated IP may apply

- For adapting imported technology: crucial modifications through an R&D institution or individual, or further development of imported technology at proof-of-concept or design stage

### Project types that can be funded

- Development and commercialisation of a new product, process or application through indigenous technology

- Significant improvements in an existing product, process or application

- Substantial quality upgrading, reduced material or energy use, cost reduction, improved competitiveness, improved ergonomics

- Technology to meet or improve occupational health and safety standards

- Technology to meet domestic or foreign environmental standards

- Technology to meet domestic legislation, court decisions, or product liability law in export markets

- Adapting imported products or processes for wider domestic use

- Replacing imported raw materials or components with indigenous substitutes

- New or renewable energy sources made commercially viable

- Medical-standard technology and bio-medical equipment and devices

- Hazardous waste recycling

### Eligible Cost

- Development, test and evaluation to establish proof of applicability

- Capital costs, including buying foreign technology at proof-of-concept or design stage that needs substantial indigenous development

- Fabrication, testing and trial of prototypes

- Pilot or demonstration plant, including testing and trials

- Industrial product design

- Field trials, including limited market development (not as a stand-alone activity)

- The first or demonstrator commercial-scale manufacturing unit using the technology

- Studies, surveys and training needed for the above

- R&D or engineering consultancy for prototype, pilot plant, trials and testing

- Patent filing costs in India and abroad

Expenditure incurred before the date of application is not counted when deciding the loan amount.

### Ineligible Cost

- Refinancing

- Basic research

- Establishing new R&D centres

- Travel, conferences, workshops, unless essential to the approved project

- Writing books or reports, collecting statistics or surveys, unless essential to the approved project

- Grants or loans merely to create technical infrastructure

- More than two projects at one time to one company

- A company that is sick or incipiently sick

## Funding terms

A loan is the main route. Under the revised guidelines, TDB can fund up to 70% of the project cost for loans up to Rs 5 crore (earlier 50%).

### Loan

| Term | Rule |
| --- | --- |
| Quantum | Loan up to Rs 5 crore: up to 70% of project cost. Loan above Rs 5 crore: up to 50% |
| Rest of the cost | Company must prove where the rest of the money comes from; an investor or bank commitment letter speeds up processing |
| First disbursement | Up to 50% of the TDB loan, as recommended by TDB’s Project Evaluation Committee (PEC) |
| Later disbursements | Released against agreed milestones, after TDB checks progress |
| Interest | 5% a year, simple interest |
| Interest rebate | 1% rebate approved for companies that repay on schedule; each case is decided by TDB’s Board |
| Royalty | Paid while the loan runs. Company chooses at signing: 0.2–0.5% of the product’s sales, or 1% of its profits |
| Repayment | Starts 1 year after the project is completed; 9 half-yearly instalments (4.5 years) |
| Accumulated interest | Interest built up before the first instalment can be spread over repayment years 2 to 4 |
| Working capital | Only margin money for working capital is included in project cost |
| Pre-application spending | Money spent before applying is not counted |

### Equity

- Up to 25% of the project cost, including margin money for working capital, and not more than the capital paid up by the promoters.

- Promoters must have subscribed and fully paid their capital first and pledge their shares to TDB equal in value to TDB's subscription.

- Shares issued to TDB at par, without brokerage.

- TDB may nominate one or more directors to the company's board.

- TDB will not subscribe additional capital for cost overruns or shortfalls in finance, and gives no guarantee to any institution.

- TDB may disinvest after three years from project completion or five years from subscription.

### Grant

- Only in exceptional cases; TDB is not a substitute for government R&D funding.

- The recipient may have to repay an amount equal to the grant from royalties received, and share profit with TDB in proportion to investment.

### Worked figures for Athrv

The pitch deck asks for Rs 3 crore. If a TDB project were sized at that amount, the guideline limits give:

| Item | Rule applied | Amount |
| --- | --- | --- |
| Maximum TDB loan | 70% of Rs 3 crore | Rs 2.10 crore |
| Athrv's share to be evidenced | Remaining 30% | Rs 0.90 crore |
| Earnest fee | 1% of assistance sought | Rs 2.10 lakh |
| Maximum first disbursement | 50% of TDB funding | Rs 1.05 crore |
| Principal per instalment | Rs 2.10 crore over 9 instalments | Rs 23.33 lakh |
| Equity alternative (cap) | 25% of project cost, not above promoters' paid-up capital | Up to Rs 0.75 crore; paid-up capital not stated in deck |

## How Athrv fits

Athrv meets the applicant tests the deck can evidence; the remaining conditions depend on documents the deck does not contain.

| # | Condition | Athrv evidence (pitch deck, Aug 2026) | Status |
| --- | --- | --- | --- |
| 1 | Must be a company under the Companies Act (not a proprietorship or partnership) | "Athrv Cloud Pvt. Ltd." with registered office at Patia, Bhubaneswar (slide 1); incorporation date and CIN not given | Meets |
| 2 | IT start-ups are encouraged to apply | AYAvat, an AI-powered cybersecurity software platform (slides 7-10) | Meets |
| 3 | A company that holds or has filed its own patent can apply | Patent filed, App. No. 202531126015, 12-12-2025; second patent under NRDC review; 2 trademarks applied (slide 13). Name of the patent applicant not shown | Meets |
| 4 | Project must develop and sell a new product, or significantly improve an existing one, using Indian technology | Indigenously developed product being commercialised (slides 7, 12); TDB project scope not yet defined | Action needed |
| 5 | Money can go to development, testing, prototypes, pilots, product design, field trials (limited market development only), the first commercial unit and patent filing | Deck use of funds: 40% product/tech, 30% team/salaries, 25% marketing/GTM, 5% operations (slide 31). Marketing is allowed only as limited market development during field trials | Action needed |
| 6 | Money spent before applying is not counted | Product already at TRL 7 and live (slide 8); past development cost cannot be claimed | Action needed |
| 7 | Project should normally finish within 3 years | Roadmap 2026-2028 (slide 29); project milestones not drawn up | Action needed |
| 8 | Must prove where the rest of the money comes from; an investor or bank commitment letter speeds up processing | Funds so far: SISFS Rs 20 lakh, Startup Odisha Rs 14 lakh, AI Grand Challenge Rs 7 lakh, friends and family equity Rs 1 crore (slide 30); no commitment for this project | Action needed |
| 9 | Loan needs collateral and guarantees; assets bought with TDB money must be mortgaged to TDB and insured | Offices at Bhubaneswar and Chennai, own AI server space (slides 38-39); ownership of assets not stated | Not stated in deck |
| 10 | Company must not be sick or close to sick | Revenue Rs 20.09 lakh (2026), monthly burn Rs 10 lakh (slides 21, 30); net worth and audited results not shown | Not stated in deck |
| 11 | Maximum two TDB projects at a time | No earlier TDB assistance mentioned | Meets |
| 12 | No funding for basic research or setting up a new R&D centre | Product is live with paying customers (slide 14); project must be framed as commercialisation | Action needed |
| 13 | Must declare all other funding and subsidies received or applied for | SISFS, Startup Odisha and AI Grand Challenge funds received (slide 30) must be declared | Action needed |
| 14 | Equity: TDB’s stake is capped at 25% of project cost and cannot exceed the founders’ paid-up capital | Paid-up capital not stated | Not stated in deck |

## Evaluation criteria

TDB judges the project on technical, commercial and financial merit, and visits the company. The deck covers the technical and team points; cost, funding plan and milestones still need to be prepared.

| Criterion | What Athrv can show from the deck | Still to prepare |
| --- | --- | --- |
| Soundness, scientific quality, technological merit | SAST, SCA and AI threat-score engine; 14+ languages, 50+ custom algorithms; customised 70B-parameter LLM; TRL 7 claimed, certification applied at NRDC; patent filed; NCIIPC-Startup India AI Grand Challenge Stage-1 winner (slides 10-13, 36-37) | NRDC TRL certificate; test or validation reports |
| Potential for wide application and benefits | Users in banking/NBFC, payment gateway, automotive, railway, IoT and CERT-In empanelled firms; 54 active customers (slides 14, 22) | Customer letters or usage data |
| Adequacy of the proposed effort | Development centres at Bhubaneswar (70 seats) and Chennai (slides 38-39) | Team, workplan and resources for the TDB project |
| Capability of R&D institution(s) in the network | Incubated at IIT Bhubaneswar; technology stack reviewed with IIT Delhi (slides 1, 37) | Role of any institution in the project, if one is included |
| Organisational and commercial capability, including internal accruals | Revenue Rs 4 lakh (2025), Rs 20.09 lakh (2026); 5 regular paying customers (slides 14, 21) | Audited accounts showing internal accruals |
| Reasonableness of cost and financing pattern | Not in deck | Cost of project and means of finance in TDB’s form |
| Measurable objectives, targets and milestones | Roadmap by year (slide 29) | Activity-wise schedule with milestone dates and bar chart |
| Track record of the entrepreneur | Jayanta Panda: 28+ years, ex-GM, Ford, DENSO, Valeo R&D Head India. Sanjeev Agarwal: 25 years, embedded product development (slide 2) | Detailed resumes |

TDB says it encourages new ideas from small enterprises, even at the risk of failure.

## Process to apply

The guideline describes submission by post in Form A, evaluation including site visits, a negotiated contract, and milestone-based release of funds.

- Study the guidelines. Fill the form with true, verifiable facts; hiding information leads to rejection.

- Prepare Form A. Use TDB’s format only: Part I (company), Part II (project), Part III (documents checklist) and a signed declaration.

- Fill the acknowledgment form. TDB returns it with a reference number.

- Submit. Send 3 hard copies + 1 soft copy in one package to: The Secretary, Technology Development Board, A-wing, Ground Floor, Vishwakarma Bhawan, Shaheed Jeet Singh Marg, New Delhi 110016. Phone +91 11 26537349 / 26540100; email secy.tdb@gmail.com.

- Get the reference number. Quote it in all letters to TDB.

- Evaluation. TDB’s Project Evaluation Committee (PEC) reviews technical, commercial and financial merit and visits the company.

- Approval and Letter of Intent (LOI). Pay the 1% earnest fee; it is lost if you don’t sign the loan agreement after the LOI.

- Sign the loan agreement. It sets the payment schedule, milestones, security and repayment terms.

- Receive funds in instalments. First instalment up to 50% of the loan; the rest after TDB checks progress on each milestone.

- File progress reports. In TDB’s format, with CA-certified spending, progress against milestones and audited accounts.

- Complete the project. Normally within 3 years.

- Repay. After a 1-year break, in 9 half-yearly instalments, plus royalty while the loan runs.

TDB can change its guidelines without notice. Check www.tdb.gov.in for the current submission method before filing.

## Documents required

Form A has three parts plus a declaration; the deck covers parts of the project report, while company, financial and security documents must come from Athrv's records.

### Form A, Part I: information about the applicant

| Item | Required | Available from deck |
| --- | --- | --- |
| 1.1 | Title of the project (e.g. "Development and commercialization of ...") | To be decided |
| 1.2-1.3 | Name, status (Pvt. Ltd.), key person, registered and administrative office addresses, nearest railway station and airport with distance | Name and addresses (slide 1); distances not given |
| 1.4 | Date of incorporation and registration number; DSIR-recognised in-house R&D unit (if any); other government recognitions | Not stated |
| 1.5 | Promoters and their track record, with detailed resumes | Summary only (slide 2) |
| 1.6 | Board of Directors with addresses and brief resumes | Not stated |
| 1.7 | Shareholding pattern: names, number of shares, % holding | Not stated |
| 1.8 | Management team: key professionals, qualification, experience | Not stated |
| 1.9 | Background, including group, subsidiary or associate companies | Not stated |
| 1.10 | Present activities and commitment to R&D; ongoing R&D projects and assistance sought from other agencies | Product and R&D (slides 7-13); grants (slide 30) |
| 1.11 | Earlier TDB applications, if any | Not stated |
| 1.12 | Summary of balance sheet and P&L for last three years (share capital, reserves, loans, assets, income, expenditure, PBDIT, depreciation, interest, PBT, tax, PAT) | Revenue only (slide 21) |
| 1.13 | Loans outstanding, including rescheduled loans and defaults, with sanction letters | Not stated |
| 1.14 | Banker for working capital, with quantum and credit limit sought | Not stated |
| 1.15 | Any prosecution in a court of law | Not stated |

### Form A, Part II: information about the project

| Item | Required | Available from deck |
| --- | --- | --- |
| 2.1 | Technical details: product and specifications, process, technology and its source, indigenous or imported, approvals, patent status, competitors and product advantage, indigenous features, testing and quality assurance, uniqueness and innovation (in-house and outside) | Product, engine, patents, competitor comparison (slides 7-15) |
| 2.2 | Marketing: market, demand-supply, strategy, market survey | Market size and customer profile (slides 16-26) |
| 2.3.1 | Cost of project by head (land, building, plant and machinery, fixed assets, know-how, patent filing, preliminary expenses, marketing and travel, contingency, margin money for working capital), split into spent-to-date and to-be-spent, with justification for each head | Not in deck |
| 2.3.2 | Means of finance: promoters' equity, other equity, loans, TDB assistance (loan or equity) | Past funding only (slide 30) |
| 2.4 | Raw materials: source, availability, cost | Not in deck |
| 2.5 | Plant and machinery, existing and new, with source, quantity and cost | Not in deck |
| 2.6 | Project location: address, advantages, infrastructure | Facilities (slides 38-39) |
| 2.7 | Land details with documents (sale deed) | Not stated |
| 2.8 | Duration and activity-wise implementation schedule with milestone dates and bar chart | Year roadmap only (slide 29) |
| 2.9 | Five-year business plan (production and sales), profitability projections with assumptions, projected balance sheet, five-year cash flow | Sales projections 2025-2030 (slide 29) |
| 2.10 | Debt:equity, IRR, DSCR, payback, break-even and cash break-even, sensitivity analysis, with calculations | Not in deck |
| 2.11 | Risk factors and mitigation | Not in deck |
| 2.12 | Other applications for the same or similar project, including rejected ones | Not stated |
| 2.13 | Subsidies or concessions expected from government or other agencies | Not stated |
| 2.14 | Collateral offered: bank guarantee, corporate guarantee, own corporate guarantee, promoters' personal guarantee, pledge of shares, hypothecation, mortgage, other | Not stated |

### Form A, Part III: enclosures checklist

- ☐ 1. Constitution: Memorandum and Articles of Association

- ☐ 2. Certificate of incorporation or registration

- ☐ 3. Certificate of commencement of business

- ☐ 4. Names, addresses and phone numbers of the Board of Directors

- ☐ 5. Promoters' background, including other companies and contribution in them

- ☐ 6. DSIR recognition letter for in-house R&D unit

- ☐ 7. Techno-economic feasibility study report

- ☐ 8. Technology transfer agreement (if technology is sourced from outside)

- ☐ 9. Chart of project duration and implementation schedule with milestones

- ☐ 10. Annual reports with audited accounts for the last three years

- ☐ 11. Audited accounts of the parent company for three years (if the applicant is a subsidiary)

- ☐ 12. Income tax returns for the last three years

- ☐ 13. Details of outstanding loans, including rescheduled loans and defaults

- ☐ 14. Architectural drawings and plant design (may be provided later)

- ☐ 15. CIBIL report of the organisation, promoters and directors

- ☐ 16. Insurance details of property to be hypothecated

- ☐ Declaration signed by the applicant or authorised agent, with seal, date and place

- ☐ Acknowledgment form

The checklist itself marks item 8 "if sourced from outside", item 11 "in case applicant is subsidiary" and item 14 "to be provided later".

## Open points before applying

These are facts the guideline asks for that the pitch deck does not give; each needs Athrv's records or TDB's confirmation.

- ☐ Incorporation date and registration number; how many years of audited accounts and tax returns exist

- ☐ Net worth and audited results, to show the company is not sick

- ☐ Shareholding pattern and founders’ paid-up capital

- ☐ Whether patent App. No. 202531126015 is filed in the company’s name

- ☐ Project scope, cost by head and milestones: within 3 years and only on eligible costs

- ☐ Proof of funds for Athrv’s share, e.g. an investor or bank commitment letter

- ☐ Collateral and guarantees Athrv can offer, and which assets the TDB loan will buy

- ☐ Outstanding loans, banker details and CIBIL reports

- ☐ Disclosure of SISFS, Startup Odisha and AI Grand Challenge funds

- ☐ Ask TDB: does the Rs 5 crore limit refer to the loan amount, and is postal submission still required?

## Sources

- TDB Project Funding Guidelines, Technology Development Board, DST, January 2019, with revision annexure (file: funding_guidelines_march_23_revised.pdf)

- Athrv Cloud Pvt. Ltd. Quick Pitch, August 2026 (file: Athrv_Cloud_Pitch_2026_Aug_25th.pdf); slide numbers as in the PDF